Monthly Financial Records Application

Project request:

College students have requested an application that can calculate monthly spending. This application must provide reports of cost spanning from daily to yearly to help students analyze spending patterns for spending reductions or change spending behaviors. Must be a website with login and with simple data entry with math calculator for money spent as well as where when and what items. Only for college students and can only be available to registered college students.

Project Scope:

Web base application.

Build a financial application to calculate and collect data

Create financial reports from collected data from the user’s monthly entries.

Only registered college students can use the application

Business Requirements

| Priority Level | Critical Level | Requirement Description |
| --- | --- | --- |
| 2 | Medium | Create a log in screen for users to access their accounts |
| 2 | Medium | Create Sign up page for new username and password |
| 1 | High | Allow user to create a new spread sheet or spreadsheet like format |
| 1 | High | Calculate values in the spreadsheet and all user data |
| 3 | Low | Be able to generate reports by use of PDFs Excel or other 3 party Documents. |
| 2 | Medium | The application can only be used by registered college students. |
| 3 | Low | Comparison function between days months and years. |
| 3 | Low | Must have fields such as datetime, items price, Store name, daily saving, monthly savings, yearly savings |
| 3 | Low | Must be accessible from chrome edge fire fox web browsers |
| 2 | Medium | To be able to generate reports from spread sheets after data input from user. |
| 3 | Low | Data History collection |

| Function requirements | Non-Functional Requirements |
| --- | --- |
| Data History collection | Must be accessible from chrome edge fire fox web browsers |
| To be able to generate reports from spread sheets after data input from user. | Must allow a million users to access and use the website at once as a load. |
| Must have fields such as datetime, items price, Store name, daily saving, monthly savings, yearly savings | The security is based on college registration. |
| The application can only be used by registered college students. | Should take no more than 10mins to load and generate reports base of user data. |
| Create a log in screen for user’s to access their accounts |  |
| Create Sign up page for new user username and password |  |
| Allow user to create a new spread sheet or spreadsheet like format |  |
| Comparison function between days months and years. |  |
| To be able to generate reports from spread sheets after data input from user. |  |

Challenges

- Between the Design to testing phase each college student would leave or graduates and the system needed to be able to import financial data that was save in the application to send back to users/students without getting lock out the system due to not being registered in the college for the quarter or semester. We requested DB checker of the college campus student’s activity for the college so that the application automatically e-mail the excel spread sheet to them with their finical information and lock or close their account. We also create a ticketing system for the user to request that their account gets deleted due to privacy.

- After the release of application to production in the maintenance phase, the load/stress placed on the application from many users’ financial reports from the application when generate would freeze or take longer the requested time required. This also caused mathematical calculations and of the report to provide incorrect data in the reports. Many of the loads that applications were not distributed evenly due to peak usages especially on the weekends. After this observation through the application loads from the backend the team changed the resource usage of the application to correct the issue.

- During Testing phase users tend to use google docs and or excel spread sheets first before pasting the numbers into the application. Errors would happen randomly, causing the application from recognizing the pasted data and ignore that data from being added to the overall report. This would generated incorrect data in the final report or summary report for yearly report. The issue was resolved by adding a save button to the application. The issue was stem from a timer that would autosave the in timed intervals or when the user logged out. It didn’t take into account when switching tabs in the spreadsheet.

- During the testing phase we had not anticipated that the user would leave the application open for multiple days and enter the data in the application without logging out which created data loss when the user’s tried to save the data. A timer was implemented before automatic sign out.

- At the beginning in the design phase we put data for report generation and active student information in one database assuming that it would reduce time for data retrieval. When a multitude of reports were saved and generate in large quantities of reports during UAT (User Acceptance Test) students were having a hard time logging in due to the information being stored in one place reducing Db (Data base) resources to check student activities from multiple dbs for authentication. So we separated the data from report data and login and authentication resolving the issue.

- Database requests for active student on the college campus were never requested from the college campus only until the UAT (User Acceptance Test) did we request from all colleges.

Lessons learn/Retrospect

- Detailed meeting notes on non-requirement workshop meeting such BA interviewing and -surveys end users for additional updates requirements and user stories.

- Organized and timely meetings with the stakeholders and end users
More time for black box testing and end to end testing of the application.

- Clear understanding of requirement by adding details for db testing and load testing of the application

- Add more details to user stories and conduct meetings for the developers and record these meeting for the team as review notes or as future discussion items